# LEXON WEB PROJECT PLAN

Simple development plan for Lexon, a student study-material sharing application.

# 1. Project Setup

Set up the React web project.

Organize the existing UI.

Set up routing.

Create GitHub repository.

Set up the backend.

# 3. Database

Users table.

Materials table.

Bookmarks table.

Store material details and file URLs.

# 4. Upload Materials

Create Upload Material page.

Allow PDF upload.

Add title, description, subject, semester and other details.

Store PDF in file storage.

Store material information in database.

Set new uploads as Pending.

# 5. Admin Approval

Create Admin Dashboard.

View pending uploads.

Preview PDFs.

Approve or Reject materials.

Show only approved materials to students.

# 6. Home Page

Connect UI to real database data.

Search bar.

Study-material categories.

Recently approved materials.

# 7. Search and Explore

Search by title, subject or keyword.

Filter by university, college, branch, year, semester and subject.

Sort by latest or most downloaded.

# 8. Material Details

Show title and description.

Show subject, branch and semester.

Show uploader.

Read PDF.

Download.

Save.

Report.

# 9. PDF Reader

Read PDFs in browser.

Page navigation.

Zoom.

Download.

# 10. Library

Saved materials.

Bookmarked materials.

Recently viewed materials can be added later.

# 11. Profile and My Uploads

Show profile information.

Show uploaded and saved counts.

Show My Uploads.

Show Pending, Approved and Rejected status.

Edit or delete own uploads.

# 2. Authentication

Sign Up and Sign In.

Email and password.

Google login.

Mobile number and OTP.

Student and Admin roles.

# 12. Testing and Deployment

Test login.

Test PDF upload.

Test admin approval.

Test search.

Test PDF reading and download.

Test bookmarks.

Test different browsers and screen sizes.

Deploy the web application.

# FIRST MVP WORKFLOW

Login -> Upload PDF -> Admin Approval -> Home -> Search -> Read PDF -> Download -> Save to Library -> Profile

# RECOMMENDATION

Complete the web MVP first. After the web version is fully working, connect the mobile app to the same backend and database.

| Data / Feature | Where to store | Example |
| --- | --- | --- |
| 👤 User accounts | Supabase Database | Name, email, phone, role |
| 🔐 Authentication | Supabase Auth | Login, Google, OTP |
| 📄 PDF details | Supabase Database | Title, subject, semester, uploader |
| 📁 Actual PDF files | Supabase Storage | dbms-notes.pdf |
| 🔖 Bookmarks | Supabase Database | User saved material |
| ⬇️ Download history | Supabase Database | Who downloaded which PDF |
| 🚩 Reports | Supabase Database | Report reason, material ID |
| 👨‍💼 Admin information | Supabase Database | Admin role/permissions |
| 👤 Profile picture | Supabase Storage | User profile image |
| 🔔 Notifications | Supabase Database | New upload, approval, etc. |
| 📊 Views/download counts | Supabase Database | Material statistics |